## Slide 1: Week 13
Keel Bone Chicken Project
11/21/2025

## Slide 2: This Week
This week’s progress
PCBA Setup for Ordering
BOM + PoS File Generation
Final Routing
Ordering PCB

## Slide 3: PCBA Setup for Ordering
Using JLCPCB as a vendor
Options:
  JLCPCB
  PCBWay
  PCB Trace
All have ~24 hour lead time + 3 day PCBA time
Ship time varies
PCBA on JLCPCB Parts: https://jlcpcb.com/parts/in-stock-parts
  Some parts may be unavailable, need to find alternatives

## Slide 4: BOM Generation
~20 Components on BOM, listed below
BOM Created with JLC Extension in KiCAD:

## Slide 5: Final Routing
Several Different Design Choices
Finished Rev. 1 Design
  Slightly larger frame for PCB than (insufficient area to increase price)
  8 vias (1 may be cause of concern)

## Slide 6: Final Routing
Location of vias and rest of board shown below
Would prefer review of 1+ other individuals
Traces on PCB Board

## Slide 7: Ordering PCB
From JLCPCB’s website with .bom and .gerber and .pos files
Quote around $23 without assembly, $59 with assembly

## Slide 8: Next Week
Blockers & Next Week’s Work
Hear back on Resistive vs. Capacitive Sensors
Order PCBs before break
  Fill out form 12 from ordering office
Work on app store application
  Developer app for monitoring Niclas + Sensors

## Slide 9: Thank You
Purdue Polytechnic Institute