## Slide 1: Week 10
Keel Bone Chicken Project
08/10/26

## Slide 2: This Week
Weekly Progress
Web Logger Updates
  Logger complete
PCB Updates
  Working on placement file updates
Documentation Updates
  GitHub Documentation Created
  GitHub Files Transferred
  Ownership Transferred
Paper Updates
  Paper Acceptance Date Changed
Next Week
  Plans for next week
  Overall Thoughts

## Slide 3: Web Logger Updates
Logger Complete
All features in Web Logger
Logger in separate branch of GitHub
Changed database to SQLite3 database
  Everything functional

## Slide 4: PCB Updates
Working on placement file updates
Noticed discrepancy with component placements and drill file
Contacted DL-Engineering; in the process of fixing
Will have to go to procurement office for new quote + purchasing

## Slide 5: Documentation Updates
GitHub Documentation Created
GitHub Documentation Created to maintain consistency moving forward
Mostly in .MD files

## Slide 6: Documentation Updates
GitHub Files Transferred
Files Transferred over into Google Drive:
https://drive.google.com/drive/folders/1Ul3LAQrhO1t5J_EVqvNEP-hPAe9nVNyN

## Slide 7: Documentation Updates
Ownership Transferred
Transferred ownership of repository over to Nolan
Should take a few days

## Slide 8: Paper Updates
Paper Acceptance Date Changed
Now notification of Acceptance will be on 8/21
No updates on author portal

## Slide 9: Next Week
Plans for next week
Get PCB fully ordered and ensure payment goes through
Wrap up documentation for next developer

## Slide 10: Next Week
Thoughts
Very useful interdisciplinary project where I was able to practice a lot of skills
  Firmware Development
  PCB Design
  Sensor Testing
  Communication with other parties
Lot of potential for the project; can’t wait to see where it goes

## Slide 11: Thank You
Purdue Polytechnic Institute