## Slide 1: Week 4
Keel Bone Chicken Project
02/02/26

## Slide 2: This Week
Weekly Progress
Devices Prepared:
  Devices all successfully flashed
  Ready hand over to Agriculture department (Wednesday)
Website Updated:
  Targeting time changed to 24 hours; live website changed to match
Sample Data Collected:
  IMU Alarm data collected
  Analysis of data
Purchase Reports:
  Sensor form 12(s)
  DigiKey/Mouser/Vendor purchase orders
Next Week:

## Slide 3: Devices Prepared
10 Hz
25 Hz
50 Hz
100 Hz
200 Hz
Devices all successfully flashed at varying rates

## Slide 4: Sampling Rate
Nicla
Adjust Sampling Rate
Web App
Limit
(Ensure there is no overlap/repetitive data)

## Slide 5: Devices Prepared
Ready hand over to Agriculture department (Wednesday)
Sampling Rate can now be adjusted before collecting data
  In addition to changing sampling rate in firmware
  Adds additional layer of verification
Easy and interactive for Agriculture department to use:
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 6: Website Updated
Targeting time changed to 24 hours; Live website changed to match
Verified through continuous 20-24 hour data collection period
No apparent adverse effects
Longer image spread:
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 7: Sample Data Collected
IMU Alarm Data Collected
Slight perturbations from IMU visible from alarm vibrations
Test run and averaged over all 5 sampling rates
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 8: Sample Data Collected
Python script to analyze if the small perturbations are correct
Seems initial vibration causes a major initial spike
  9.8 -> 10.8 m/s^2
Conversion rate: 1g ~ 4096 LSB
  Bit notation of the senso gets converted to raw acceleration
Analysis of data
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 9: Sample Data Collected
Program used for data capture
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 10: Purchase Reports
Sensor form 12(s)
Form 12 for strain gauge
Form 12 for force sensor
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 11: Purchase Reports
DigiKey/Mouser/Vendor purchase orders
According to purchasing office, common vendors can be ordered from one.purdue.edu
Will try to put in requests for common vendors (DigiKey) to get components without having to get a Form 12
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 12: Next Week
Plans & Blockers
More Data Analysis of IMU
Obtain Powercast RFID -> DC Converters from Agriculture
Play around with circuits on breadboard
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 13: Thank You
Purdue Polytechnic Institute