## Slide 1: Week 9
Keel Bone Chicken Project
03/02/26

## Slide 2: This Week
Weekly Progress
PCB Updates
  Design files given to DL-Engineering
  First PCB nearly complete
Sensor Updates
  Thermometers delivered (today)
Agriculture Updates
  New materials delivered
  Data analysis
Miscellaneous

## Slide 3: PCB Updates
Design files given to DL-Engineering
Idea of design
Preliminary estimate of design costs
Needed to use new KiCAD toolbox for fabrication

## Slide 4: PCB Updates
First PCB nearly complete
80% completion for soldering
Fully tested while soldering device
  Reduce lead-time when soldering
  Ensure there are no faults with major components
Task given to Nolan (experience with soldering)

## Slide 5: Sensors
Thermometers delivered
Adafruit says the sensors have been delivered
Need to do preliminary testing of thermometers on arbitrary systems
Verify that thermometer will be sufficient for birds
  Non-intrusive to weight
  Will fit seamlessly into design

## Slide 6: Agriculture Updates
New materials delivered
6 LiPo Batteries given to Omosalewa
Battery chargers appeared to have arrived (today)
  Still need to look for where they were delivered
Wire crimping materials all obtained and ready for meeting

## Slide 7: Agriculture Updates
Data Analysis
Data seems to be capturing in frames (~45-60 seconds only)
Overlooked issue with the data collection unit
Need to establish if this is a hardware or software issue

## Slide 8: Miscellaneous
Other Updates
Professor Leon-Salas SoET Fair
Minor paper adjustments as work completes

## Slide 9: Next Week
Plans & Blockers
Ensure data collection is working properly, reach out to Arduino support if not
Contact DL-Engineering to establish a timeframe for the final PCB
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 10: Thank You
Purdue Polytechnic Institute