## Slide 1: Week 14
Keel Bone Chicken Project
11/24/2025

## Slide 2: This Week
This week’s progress
Form 12 Ordering
  Finished quote for PCB
Mobile App Development
  Frontend Design Started
  Backend Framework Started

## Slide 3: Form 12 Ordering
Form 12 complete and awaiting verification
Screenshot of form 12 attached below:

## Slide 4: Finished Quote for PCB
PCBA can be ordered
Finalized quote seen below:
  Weight estimate is incorrect (for all parts related to assembly)

## Slide 5: Mobile App Development
Conversion from Web BLE -> Mobile more difficult than anticipated
  Needed new dependencies: Xcode, CocoaPods, Capacitor
  Will be able to finished by next week
Frontend Design Started

## Slide 6: Mobile App Development
Basic view of iPad app seen below
Basic functionality of the web version (with Bluetooth), with redundant feature removed
Need to ask Omosalewa if she believes additional features would benefit the app
Backend Framework of App

## Slide 7: Next Week
Blockers & Next Week’s Work
Finish Mobile App Development
Add Data Logging Functionality for
Blockers:
Dependency Issues with several iOS development environments
  CocoaPods
  NPM
  Capacitor

## Slide 8: Thank You
Purdue Polytechnic Institute