## Slide 1: Week 3
Keel Bone Chicken Project
01/23/26

## Slide 2: This Week
Weekly Progress
Preparing Devices
  Soldering Pin Headers onto all Devices
  Changing Sampling Rates for Devices
Adjusting Data Collected
  Changing Time Parameter
  Adjustable Time Parameter
PCB Changes
  PCB Prototyping + Size Changing
  Parts Ordering

## Slide 3: Preparing Devices
Soldering Pin Headers onto all Devices
After the combined meeting, distribution of devices has been determined:
  6 – Agriculture for Testing
  3 – Polytechnic for Development
  1 – Shorted (Kept for Analysis)
Currently Soldering 5 more sets of pin headers onto each device
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 4: Preparing Devices
Changing Sampling Rates for Devices
After discussing with the Agriculture and Mechanical Engineering department, it might be useful to use different sampling rates:
Sampling rate can be changed in software, selecting:
  500 Hz
  200 Hz
  100 Hz
  50 Hz
  25 Hz

## Slide 5: Adjusting Data Collected
Changing Time Parameter
Modified Maximum Entries from 1000 → 12000 (For 3 Hours)
Enough Time for Next Pilot Study
Will add user input to determine study time when finishing next version of code

## Slide 6: Adjusting Data Collected
Adjustable Time Parameter
User input to determine study time when finishing next version of code
Functionality kept for testing procedures
Could be replaced in future versions

## Slide 7: PCB Changes
PCB Prototyping + Size Changing
Components Resized to fit for Hand Soldering
  Switched to 04x02 + 05x03 mm^2 Components for Hand Soldering
  Size on board increased, but very insignificant in general

## Slide 8: PCB Changes
PCB Ordering
~13 Components per board x 6 Boards
Attempting to purchase components from the same vendor (to reduce lead time)

## Slide 9: Next Week
Plans & Blockers for Next Week
Test and finalized Rev. 3 PCB to Hand to Agriculture
Add User Input/GUI to Testing Environment
Obtain Powercast Transmitters from Agriculture Department
Verify Circuit from Powercast
Notes: Sabattical?
Leon Salas Weekly Meetings
Meeting Time

## Slide 10: Thank You
Purdue Polytechnic Institute